Project Charter

SharePoint 2013

| Project | SharePoint 2013 Implementation |  |  |  |
| --- | --- | --- | --- | --- |
| Created By | Belinda Mencarelli | Date |  | August 6, 2013 |
| Executive Sponsor | Laura Schmidt | Project Champion |  | Paul Burr |
| Mission | The mission of this project is to upgrade Washoe County from SharePoint 2003 to SharePoint 2013 in |
| “Practical Problem to Solve | order to improve internal collaboration and communication, tool performance, governance, user |
| and/or Opportunity to | agility, and intranet web design and usage. |  |
| Gain” |  |  |  |  |  |
| Process | Project Scope: |  |  |  |
|  |  This project addresses “internally facing” SharePoint sites only. There is currently another |
|  |  | County project that will address constituent facing sites. |  |
|  |  A SharePoint training plan will be developed and implemented as part of this project. |
|  |  A governance plan will be developed that will seek to balance the need for the thoughtful |
|  |  | central TS oversight without hindering the agile use of the product. |
|  |  A taxonomy will be adopted and used as the organizing principle for SharePoint |
|  |  | deployment, management, and use. |  |
| Objectives | Washoe County has been using SharePoint 2003 (free version) as a collaboration environment. The |
|  | pent up demand for collaboration, coupled with the flexibility and power of the tool, resulted in rapid |
|  | growth. The current system has outgrown its deployment and its management controls. |
|  | Implementing SharePoint 2013 will result in: |  |
|  |  Improved collaboration and communication |  |
|  |  | Improved performance |  |  |  |
|  |  | Improved governance |  |  |  |
|  |  | Improved user agility |  |  |  |
|  |  | Improved workflow capabilities |  |
|  |  | Intranet web design |  |  |  |
|  |  Ability for future customization/application development and integration with other |
|  |  | applications |  |  |  |
| Deliverables |  | Project Plan |  |  |  |

- Governance Plan

- Change Management Plan and Implementation

- Testing Plan and Implementation

- Go Live and On-going Support Plan and Implementation

- Training Plan and Documentation of SharePoint Websites and Included Functionality such as Workflow, Forms, Document Libraries and Lists, etc.

| Stakeholders | Technology Services, Community Relations, all County departments (with varying degree) |
| --- | --- |

SharePoint 2013_Project Charter_v2.doc	Page 1 of 2	4/21/2014 4:37:42 PM

|  |  |  |  | Project Charter |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | SharePoint 2013 |  |
| Team Members with |  |  | Executive Sponsor – Laura Schmidt – sponsor the project across the County. |
| Roles and |  |  | Project Champion – Paul Burr – oversee project and champion project with departments. |
| Responsibilities |  |  | Project Lead – Belinda Mencarelli – manage project on day-to-day basis. |  |
|  |  |  | Project Team: |  |
|  |  |  | Russ Hansen, Rick Morris, and Perry Higginbotham – System Admin |  |
|  |  |  | Beth Todd – Senior Business Systems Analyst |  |
|  |  |  | Kelly Mullin – eGov Information Officer |  |
|  |  |  | Veronica Frankel – Organizational Development Manager |  |
|  |  |  | Departmental Users – lend subject matter expertise for data gathering, analysis, and |
|  |  |  | recommendations, testing, process expertise and content management. |  |
| Resources | Core team members will need to attend formal training. |  |
| Assumptions |  |  | Not all data will be migrated from the current SharePoint site. |  |
|  |  |  | TS and Finance will be the “pilots” for intranet site web development and forms/workflow. |
| Risks | Possible Risks Include: |  |
|  |  |  | Departmental bandwidth. |  |
|  |  |  | Adversity to change. |  |
| Boundaries |  |  | Some functionality within SharePoint 2013 may not available with Exchange 2010, which the |
|  |  |  | County is currently using. |  |
|  |  |  | No customized application development is in the scope of this project, although it will be |
|  |  |  | addressed in later phases and/or projects. |  |
| Communications and | Communication will be managed by the project lead and will leverage all County communication |
| Change Management | vehicles as needed to promote transparency and involvement. |  |
|  | Additionally, this project will use the Department Head Meeting forum, when possible, to give |
|  | updates, garner support, and have timely conversations about the project’s scope, progress, etc. |
|  | On a more day-to-day, tactical basis, the project team would like to work with a point person in a |
|  | given department. For departments that have an IWG member, this would likely be the contact |
|  | person. For departments that do not have an IWG member, the department head will be asked to |
|  | provide a point person. However, the entire list will be validated by the department heads. |
| Decision Making | Implementation team will be empowered to make decisions for the project. All significant decisions |
| Process | or disputes will be brought to the Executive Sponsor. |  |
| Schedule (High Level) |  | Start Date: 06/18/13 |  |
|  |  | End Date: 01/27/14 |  |
|  |  | Major Milestones: |  |
|  |  |  | Project Team Identified | 06/18/13 |
|  |  |  | Department Head and ITAC Meetings | 10/09/13 |
|  |  |  | Deliverable Check Points: |  |
|  |  |  |  | Governance Plan | November 2013 |
|  |  |  |  | Project Plan | December 2013 |
|  |  |  |  | Testing Plan | February 2014 |
|  |  |  |  | Change Management Plan | February 2014 |
|  |  |  |  Training Plan and Documentation | February 2014 |
|  |  |  |  Go Live with Pilot Department - TS | March 2014 |

SharePoint 2013_Project Charter_v2.doc	Page 2 of 2	4/21/2014 4:37:42 PM